SAFESITE AI

AI-Driven Construction Site Safety Monitoring Platform

AGILE SPRINT PLANNING & USER STORY WORKSHOP

Sprint Planning Document

Submitted in partial fulfilment for the Course of

CSA1012 — SOFTWARE ENGINEERING

towards the award of the degree of

BACHELOR OF TECHNOLOGY

IN

COMPUTER SCIENCE (AI)

Submitted by

K.P. SREENATH REDDY (192373049)

Under the Supervision of

DR ANITADAVAMANI K

SIMATS ENGINEERING

Saveetha Institute of Medical and Technical Sciences

Chennai — 602105

July 2026

# 1. Project Vision and Stakeholders

## 1.1 Project Vision

SafeSite AI will become the single, real-time safety layer for every active construction site under the company's portfolio: continuously watching workers, equipment, hazardous zones, and environmental conditions, and turning that continuous stream of video and sensor data into PPE compliance checks, predictive accident-risk scores, and instant alerts — so that unsafe conditions are caught and corrected before they become incidents, not after.

## 1.2 Sprint-Level Objectives

- Establish a reliable, real-time ingestion pipeline for camera and IoT data as the foundation for every downstream module.

- Deliver automated PPE compliance detection with measurable accuracy on real site footage.

- Detect hazardous-zone intrusions and notify the right person within seconds.

- Prove the end-to-end "detect → alert → act" loop on a single pilot site before scaling to a multi-project rollout.

## 1.3 Key Stakeholders

The table below summarises who this sprint's outcomes must serve, carried forward from the original stakeholder analysis and reframed around what each group needs from the increments being planned:

| Stakeholder | Role | Interest in Sprint Outcomes |
| --- | --- | --- |
| Site Workers | Ground-level personnel | Want reliable PPE and hazard alerts that keep them safe without hindering their work. |
| Site Supervisors | Operations oversight | Need real-time visibility into PPE and zone violations to act before incidents occur. |
| Safety Officers / EHS Teams | Compliance & investigation | Require accurate detection, prioritized alerts, and audit-ready compliance reports. |
| Equipment Operators | Heavy machinery operation | Need timely proximity warnings to avoid collisions with workers. |
| Project Managers | Schedule & cost control | Want incremental delivery that shows measurable safety ROI each sprint. |
| IT Administrators | Platform upkeep | Need a stable, secure ingestion and alerting pipeline to maintain. |
| Regulators / Auditors | Legal compliance verification | Require tamper-evident, exportable compliance records. |
| Senior Management / Insurers | Budget, ROI, and risk | Track sprint-by-sprint progress toward measurable accident reduction. |

# 2. Epics and User Stories

The product backlog is organised into six epics, each corresponding to one of SafeSite AI's functional modules. Every epic is broken down into user stories written in the standard format: "As a <user>, I want <feature>, so that <benefit>."

## Epic 1 — Real-Time Data Ingestion

Continuously capture video and sensor data from every active site so downstream modules always have current information to act on.

- US-1.1: As a system administrator, I want the platform to continuously ingest live video streams from site cameras, so that no worker activity goes unmonitored.

- US-1.2: As a safety officer, I want wearable sensor data ingested in real time, so that worker location and status are always current.

- US-1.3: As an IT administrator, I want ingestion to buffer data during network interruptions, so that no safety-relevant data is lost.

## Epic 2 — PPE & Behaviour Detection (Computer Vision)

Automatically recognise PPE compliance and unsafe behaviour from live video, removing the need for constant manual inspection.

- US-2.1: As a safety officer, I want the system to automatically detect whether a worker is wearing required PPE, so that I don't have to manually inspect every worker.

- US-2.2: As a site supervisor, I want to be notified when a worker is detected without required PPE, so that I can intervene before an incident occurs.

- US-2.3: As a safety officer, I want each PPE detection tagged with a confidence score, so that I can trust and audit the system's alerts.

## Epic 3 — Hazardous Zone & Equipment Proximity Monitoring

Protect workers from restricted-zone intrusions and equipment collisions using geofencing and real-time position tracking.

- US-3.1: As a site supervisor, I want the system to flag unauthorised entry into hazardous zones, so that I can redirect workers to safety immediately.

- US-3.2: As an equipment operator, I want to be warned when a worker enters my equipment's danger radius, so that I can stop operation before a collision occurs.

- US-3.3: As a safety officer, I want geofence boundaries to be configurable per site, so that zone rules always match the current project layout.

## Epic 4 — Predictive Risk Analytics

Turn raw detections and historical incident data into forward-looking risk intelligence that supervisors can act on.

- US-4.1: As a safety officer, I want each active zone to show a live composite risk score, so that I know where to focus attention first.

- US-4.2: As a project manager, I want the system to predict which zones are likely to become high-risk next shift, so that I can proactively reallocate supervision.

## Epic 5 — Real-Time Alerting & Notification

Get the right alert to the right person fast enough for it to prevent harm, without overwhelming them with noise.

- US-5.1: As a site supervisor, I want to receive alerts for unsafe conditions within seconds, so that I can respond before harm occurs.

- US-5.2: As a safety officer, I want alerts prioritised by severity, so that I address the most critical risks first instead of being overwhelmed.

- US-5.3: As an on-site worker, I want an audible alarm from a nearby beacon when I am in immediate danger, so that I can react even without checking a device.

## Epic 6 — Compliance Dashboard & Reporting

Give every stakeholder — from supervisors to auditors to senior management — a trustworthy view of safety performance.

- US-6.1: As a safety officer, I want a dashboard showing daily PPE compliance rates, so that I can track trends over time.

- US-6.2: As a regulator or auditor, I want to generate tamper-evident historical compliance reports, so that I can verify the site's regulatory adherence.

- US-6.3: As a senior manager, I want a portfolio-level view across all active projects, so that I can compare safety performance and allocate budget.

# 3. Acceptance Criteria

Acceptance criteria are defined below, in Given-When-Then format, for one representative high-priority story from each epic. These are the stories carried into Sprint 1 planning in Section 5.

Acceptance Criteria — US-1.1 (Continuous video ingestion)

Given a site camera is powered on and connected to the network

When the camera begins streaming video to the platform

Then the platform shall ingest the stream within 2 seconds and buffer it in the message queue for downstream processing, with zero frame loss under normal network conditions.

Acceptance Criteria — US-2.2 (PPE violation notification)

Given a worker is detected in a video frame without a required PPE item

When the detection confidence score exceeds the 0.5 acceptance threshold

Then the system shall log the violation against the worker/wearable ID and notify the assigned supervisor within 3 seconds.

Acceptance Criteria — US-3.2 (Equipment proximity warning)

Given a worker's tracked position falls within an active equipment's configured danger radius

When the calculated time-to-collision (TTC) drops below the 5-second safety threshold

Then the system shall trigger an immediate proximity alert to both the equipment operator and the site supervisor.

Acceptance Criteria — US-4.1 (Live composite risk score)

Given PPE violation rate, proximity risk, environmental stress index, and zone incident history are all available for a zone

When the composite risk score is recalculated on its 60-second cycle

Then the dashboard shall display the updated 0–100 score with a colour-coded risk band (low/moderate/high) within 5 seconds of recalculation.

Acceptance Criteria — US-5.2 (Severity-based alert prioritisation)

Given multiple alerts are generated within the same delivery window

When alerts are queued for supervisor delivery

Then the system shall rank and deliver alerts in descending order of severity score, so that high-severity alerts are never delayed behind lower-severity ones.

Acceptance Criteria — US-6.2 (Tamper-evident compliance report)

Given an auditor selects a project and a date range

When the auditor requests a compliance report

Then the system shall generate a tamper-evident PDF/CSV export containing all logged violations, timestamps, and resolution status within 30 seconds.

# 4. Prioritise the Product Backlog

The full backlog below is ordered by priority (MoSCoW), estimated business value (1–10, scored by the Product Owner against the sprint objectives in Section 1.2), story points, and dependencies. Foundational ingestion, detection, and alerting stories are ranked highest because every other epic depends on them being in place first.

| ID | User Story | Priority | Business Value (1-10) | Story Points | Dependencies |
| --- | --- | --- | --- | --- | --- |
| US-1.1 | Continuous live video ingestion from site cameras | Must | 10 | 8 | None (foundation) |
| US-2.1 | Automatic PPE presence/absence detection | Must | 10 | 13 | US-1.1 |
| US-2.2 | Real-time PPE violation logging & notification | Must | 10 | 5 | US-2.1, US-5.1 |
| US-3.1 | Hazardous-zone unauthorized-entry detection | Must | 9 | 8 | US-1.1 |
| US-5.1 | Real-time push alerts to supervisors | Must | 9 | 5 | US-2.2, US-3.1 |
| US-1.2 | Wearable sensor telemetry ingestion | Should | 8 | 5 | US-1.1 infra |
| US-3.2 | Equipment-to-worker proximity & collision warning | Should | 9 | 8 | US-1.2 |
| US-5.2 | Severity-based alert prioritization | Should | 7 | 3 | US-5.1 |
| US-6.1 | Daily PPE compliance dashboard | Should | 7 | 5 | US-2.2 |
| US-1.3 | Resilient buffering during network loss | Should | 6 | 5 | US-1.1 |
| US-4.1 | Live composite per-zone risk score | Should | 6 | 8 | US-2.2, US-3.1, US-3.2 |
| US-6.2 | Tamper-evident compliance report export | Should | 7 | 8 | US-6.1 |
| US-2.3 | Confidence score attached to each PPE detection | Could | 5 | 3 | US-2.1 |
| US-3.3 | Configurable geofence boundaries per site | Could | 5 | 3 | US-3.1 |
| US-5.3 | Audible on-site beacon for immediate danger | Could | 4 | 3 | US-5.1 |
| US-4.2 | Predictive near-future risk score (ML) | Won't (this release) | 6 | 13 | US-4.1, historical data |
| US-6.3 | Portfolio-level view across all projects | Won't (this release) | 5 | 8 | US-6.1, multi-tenant data |

Prioritisation rationale: ingestion (US-1.1) is ranked first because it is a hard dependency for every detection and monitoring story. PPE detection and violation alerting (US-2.1, US-2.2) come next as they deliver the platform's core value — automated, continuous compliance checking — and directly address the primary objective in the problem statement. Zone-intrusion detection and real-time alerting (US-3.1, US-5.1) complete the minimum end-to-end "detect → alert" loop. Predictive analytics (US-4.2) and the cross-project portfolio view (US-6.3) are deliberately deferred: both depend on data (historical incidents, multi-site records) that will only exist once the Must-priority stories have been running in production for a period.

# 5. Plan the Sprint Backlog

## 5.1 Sprint 1 Selection

Sprint 1 is a two-week sprint. Based on the team's assumed velocity of 40 story points, the five highest-priority (Must) stories were pulled into the sprint backlog, totalling 39 story points — within capacity while leaving buffer for code review, sprint ceremonies, and unplanned bug fixes. Together they form the minimum end-to-end loop: ingest video, detect PPE and zone violations, and alert a supervisor in real time.

| ID | User Story | Priority | Business Value (1-10) | Story Points | Dependencies |
| --- | --- | --- | --- | --- | --- |
| US-1.1 | Continuous live video ingestion from site cameras | Must | 10 | 8 | None (foundation) |
| US-2.1 | Automatic PPE presence/absence detection | Must | 10 | 13 | US-1.1 |
| US-2.2 | Real-time PPE violation logging & notification | Must | 10 | 5 | US-2.1, US-5.1 |
| US-3.1 | Hazardous-zone unauthorized-entry detection | Must | 9 | 8 | US-1.1 |
| US-5.1 | Real-time push alerts to supervisors | Must | 9 | 5 | US-2.2, US-3.1 |

## 5.2 Sprint Backlog — Actionable Development Tasks

### US-1.1 — Continuous live video ingestion from site cameras

| Task ID | Task | Owner | Est. (hrs) | Definition of Done |
| --- | --- | --- | --- | --- |
| T-101 | Design ingestion pipeline architecture (camera → MQTT/RTSP → Kafka) | Backend Eng. | 6 | Architecture diagram reviewed and approved by tech lead |
| T-102 | Implement camera stream connector and buffering service | Backend Eng. | 12 | Connector ingests a live test stream with zero data loss over 24h |
| T-103 | Write integration tests for ingestion under simulated network loss | QA Eng. | 6 | All test cases pass in CI pipeline |

### US-2.1 — Automatic PPE presence/absence detection

| Task ID | Task | Owner | Est. (hrs) | Definition of Done |
| --- | --- | --- | --- | --- |
| T-201 | Curate and label PPE training dataset from site footage | ML Eng. | 10 | Labeled dataset validated by safety officer sample review |
| T-202 | Train and evaluate PPE detection model (target mAP ≥ 0.85) | ML Eng. | 16 | Model meets accuracy target on held-out test set |
| T-203 | Deploy model as an inference microservice | ML/DevOps Eng. | 8 | Service returns detections within 2 seconds per frame in staging |

### US-2.2 — Real-time PPE violation logging & notification

| Task ID | Task | Owner | Est. (hrs) | Definition of Done |
| --- | --- | --- | --- | --- |
| T-211 | Implement violation-logging service tied to worker/wearable ID | Backend Eng. | 5 | Violation records persist with timestamp and confidence score |
| T-212 | Connect violation events to the alerting service | Backend Eng. | 4 | Supervisor receives notification within 3 seconds of detection |

### US-3.1 — Hazardous-zone unauthorized-entry detection

| Task ID | Task | Owner | Est. (hrs) | Definition of Done |
| --- | --- | --- | --- | --- |
| T-301 | Build geofence data model and zone-intrusion matching logic | Backend Eng. | 8 | Test worker positions correctly classified as inside/outside zones |
| T-302 | Integrate zone intrusion events with alerting service | Backend Eng. | 4 | Intrusion triggers a supervisor alert in staging environment |

### US-5.1 — Real-time push alerts to supervisors

| Task ID | Task | Owner | Est. (hrs) | Definition of Done |
| --- | --- | --- | --- | --- |
| T-501 | Integrate push-notification gateway (mobile/SMS/dashboard) | Backend Eng. | 6 | Test alert delivered to all three channels within 3 seconds |
| T-502 | Build supervisor-facing alert feed UI | Frontend Eng. | 8 | Alerts render in real time with correct severity and timestamp |

# 6. Estimate Effort Using Story Points

Story points were assigned using Planning Poker with the Fibonacci sequence (1, 2, 3, 5, 8, 13), reflecting relative effort, complexity, and uncertainty rather than absolute time. Stories touching the computer-vision and predictive-analytics models (US-2.1, US-4.2) scored highest due to model-training uncertainty; stories that reuse existing, well-understood patterns (alert prioritisation, configuration screens) scored lowest.

| ID | User Story (summary) | Points | Estimation Justification |
| --- | --- | --- | --- |
| US-1.1 | Continuous live video ingestion from site cameras | 8 | Requires a new streaming/message-queue pipeline (MQTT/RTSP → Kafka); moderate technical uncertainty and infrastructure setup, but the team has done similar integrations before. |
| US-2.1 | Automatic PPE presence/absence detection | 13 | Highest uncertainty in the backlog: needs a trained/fine-tuned object-detection model, GPU inference pipeline, and validation against real site footage. |
| US-2.2 | Real-time PPE violation logging & notification | 5 | Straightforward once detection output exists — mostly logging and event-trigger logic reusing the alerting service. |
| US-3.1 | Hazardous-zone unauthorized-entry detection | 8 | New geofencing logic plus real-time position matching against zone polygons; moderate complexity. |
| US-5.1 | Real-time push alerts to supervisors | 5 | Integrates a known push-notification service (e.g., FCM/SMS gateway); well-understood pattern, some testing overhead. |
| US-1.2 | Wearable sensor telemetry ingestion | 5 | Similar shape to US-1.1 but a simpler payload and lower data volume (wearable telemetry vs. video). |
| US-3.2 | Equipment-to-worker proximity & collision warning | 8 | Needs distance and time-to-collision computation plus tight coupling with two live data sources (wearables + equipment IoT). |
| US-5.2 | Severity-based alert prioritization | 3 | Small, isolated change — a priority-queue sort on top of the existing alert pipeline. |
| US-6.1 | Daily PPE compliance dashboard | 5 | Standard dashboard/chart work against already-logged compliance data. |
| US-1.3 | Resilient buffering during network loss | 5 | Requires local edge buffering and retry logic; moderate effort, some edge-case testing. |
| US-4.1 | Live composite per-zone risk score | 8 | Combines four weighted inputs into one score with dashboard visualisation; moderate complexity, several dependencies. |
| US-6.2 | Tamper-evident compliance report export | 8 | Report generation with tamper-evident (hash-chained) export logic; more effort than a simple dashboard view. |
| US-2.3 | Confidence score attached to each PPE detection | 3 | Small addition — expose an existing internal confidence value on the UI/API. |
| US-3.3 | Configurable geofence boundaries per site | 3 | Simple admin configuration screen backed by existing geofence data model. |
| US-5.3 | Audible on-site beacon for immediate danger | 3 | Hardware-trigger integration with on-site beacons; small but requires device-level testing. |
| US-4.2 | Predictive near-future risk score (ML) | 13 | High uncertainty: requires a trained time-series/ML forecasting model and historical data pipeline not yet built. |
| US-6.3 | Portfolio-level view across all projects | 8 | Cross-project data aggregation; needs multi-tenant query design not required by any earlier story. |

# 7. Present the Sprint Goal and Expected Deliverables

## 7.1 Sprint Goal

By the end of Sprint 1, SafeSite AI will continuously ingest live camera video from a pilot site, automatically detect PPE compliance in real time, flag hazardous-zone intrusions, and deliver prioritised safety alerts to supervisors — establishing the foundational real-time monitoring loop that every later module builds on.

## 7.2 Expected Sprint Deliverables

- A working video ingestion pipeline streaming from at least one pilot-site camera into the platform with buffering for network interruptions.

- A deployed PPE detection model achieving at least 0.85 mean average precision (mAP) on validation footage.

- Automated PPE violation logging linked to worker/wearable ID, with detection confidence scores recorded.

- Geofenced hazardous-zone intrusion detection covering at least one configured restricted zone.

- A real-time supervisor alert feed delivering PPE and zone-intrusion notifications within the 3-second target.

- A sprint demo to safety officers and supervisors validating alert usefulness and building early trust in the system.

## 7.3 Features Explicitly Out of Scope for Sprint 1

- Predictive/forecasted risk scoring (US-4.2) — deferred until sufficient historical incident data exists.

- Cross-project portfolio dashboard (US-6.3) — deferred until multiple pilot sites are live.

- Equipment-proximity collision warning (US-3.2) and wearable telemetry ingestion (US-1.2) — planned for Sprint 2, once the video-based detection loop is validated.